# Exemplar for Activity: Evolution of PMOs

## Step 1: Identify the key functions of a traditional PMO

Outline three key functions of a traditional PMO. For each function, provide a brief description of its importance in supporting project success at TechInnovate.

|  | Key function | Description |
| --- | --- | --- |
| 1 | Project Support | Provides standardized tools, templates, and methodologies to ensure consistency and efficiency across projects, essential for creating a common approach in project delivery. |
| 2 | Governance | Establishes and enforces standards, policies, and procedures to ensure projects adhere to organizational guidelines, ensuring consistency and adherence to organizational expectations. |
| 3 | Resource Management | Allocates and manages resources, including personnel, finances, and technology, optimizing the project’s outcomes and ensuring adequate resources are available when needed. |

## Step 2: An SRO addressing the limitations of the traditional PMO

Write down how the focus of the SRO differs from that of the PMO. Under each point, provide an explanation of how these differences address the limitations of the traditional PMO model. Consider areas such as strategic alignment, cross-functional collaboration, and outcome-oriented project prioritization.

- Strategic alignment vs. task completion

Explanation: While Traditional PMOs focus on completing projects on time and within budget, the SRO ensures all projects are aligned with TechInnovate's long-term strategic goals, helping the company focus on initiatives that will drive sustained success.

- Breaking down silos

Explanation: The SRO fosters collaboration across departments, addressing the siloed approach of traditional PMOs that limits cross-functional communication and leads to misaligned efforts.

- Focus on outcomes

Explanation: The SRO prioritizes projects based on their potential to achieve strategic outcomes rather than merely managing tasks, ensuring that each project delivers value beyond operational efficiency.

## Step 3: Develop a value-focused governance framework for the VRO

Develop a governance framework for transitioning from an SRO to a VRO. Include three essential components of the framework and provide a brief description of each while focusing on value realization and performance monitoring and reporting.

|  | Component | Description |
| --- | --- | --- |
| 1 | Value prioritization | Projects should be selected and prioritized based on their potential to deliver measurable value, ensuring that TechInnovate’s resources are invested where they will have the greatest impact. |
| 2 | Continuous value monitoring | Monitor project outcomes regularly to ensure that the expected value is realized and adjustments are made as necessary to maximize benefits. |
| 3 | Performance reporting | Establish regular performance tracking mechanisms to assess progress and ensure projects remain aligned with the organization’s value delivery goals. |
| 4 | Embedding a value culture | Foster a culture within TechInnovate where value delivery is at the core of every project, encouraging teams to focus not just on task completion but on achieving long-term benefits. |